## Slide 1: Chair’s Status Report
Michael Mirmak
Intel Corp.
Chair, IBIS Open Forum
IBIS Summit
at DesignCon 2012
February 2, 2012
http://www.eda.org/ibis/

## Slide 2: Agenda
2011 Progress (and One Hurdle)
IBIS Lifetime Statistics
A Schedule for IBIS Releases
Looking Ahead

## Slide 3: Progress… and a Hurdle
38 BIRDs submitted, 16 approved, 1 rejected
IBISCHK5, ver. 5.0.7 distributed Oct. 2011
  http://www.eda.org/ibis/bugs/ibischk/
Asian and European Summits Continue
  Over 414 attendees in Shanghai, Tokyo and Taipei
  ~20 attendees at SPI Naples Summit with good in-depth discussions
IEC standardization of 4.2 through IEEE blocked
  IBIS 4.2 would have become IEEE P1852
  But IEEE policy prohibits “double ANSI approval”
  ANSI submission to IEC likely in September

## Slide 4: Some Statistics
How long are BIRDs considered?
  Average days considered: 134
  Timelines range from 3-1001 days

## Slide 5: Some Statistics
IBIS Version “Life Spans” (Days)
To date…

## Slide 6: Release Schedule for IBIS
Moving to a regular, software-like release plan
  Allows better planning by “customers” (IBIS community)
  Keeps number of changes manageable
  Reduces & stabilizes parser development cycle time and cost
Two “cycles”, each with two parts
  Cycle 1
    Nov. – Feb.: technical development
    March 1 – close technical changes
    May 1 – close final document (editorial fixes in-between)
  Cycle 2
    May – Aug.: technical development
    Sept. 1 – close technical changes
    Nov. 1 – close final document (editorial fixes in-between)

## Slide 7: How Does This Work?
JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC
BIRD Development
BIRD Development
BIRD Development
Cycle 1
Cycle 2
Editorial
Work
Editorial
Work
Parser development can start as early as this point
Document votes & releases here

## Slide 8: Looking Ahead
Focus areas for 1H 2012
  Close final IBIS 5.1 BIRD (149: Usage Out Syntax)
  Complete IBIS 5.1 reformatting (now in-progress)
  Vote out IBIS 5.1 in May!
Parsers for IBIS 5.1 and IBIS-ISS
  Calls for parser bids ready for IBIS-ISS
Administrative improvements
  Move to Mantis system for BIRDs and BUGs
Thanks for another great year!

## Slide 9: Backup

## Slide 10: IBIS 5.2 BIRDs So Far
BIRDs may be added to later versions

## Slide 11: Q/A