## Slide 1: IBIS Chair’s Report & Roadmap Update
Michael Mirmak
Intel Corp.
PCB East 2004
IBIS Summit
October 4, 2004

## Slide 2: Progress
IBIS 4.1 Parser Development underway!
  Beta code to be completed shortly
  BIRDs being generated as issues are uncovered
ICM 1.0 support appearing in tools
  IIRDs being generated for inclusion in ICM 1.1
Planning Tokyo IBIS Summit with JEITA
  First ever in Asia! Slated for Feb-March 2005
Membership holding at 21 organizations
  14 IBIS 4.x parser licensees; 5 in 2004
IBIS 3.2 to be reballoted for ANSI approval
Cookbook, Futures and Quality Committees hard at work
Web updates continue
  Top-level pages and model library updated
  ibis-information.org redirect available and working

## Slide 3: Dangers Lurking
Membership below budgeted levels
  Need four (4) more to meet GEIA commitments
4.1 Parser may be put on hold!
  Parser is on-track for completion by Dec. 2004
  Funds only cover two of three payments!
  Still insufficient funds today to ensure completion of parser
  Need at least two (2) more parser license sales
  The IBIS Open Forum needs your ongoing support!

## Slide 4: Original Timeline
13
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Q2’04
Q3’04
Q4’04
Q1’05
26
39
52
13
Apr
May
Jun
Jul
Aug
Sep
Q2’05
Q3’05
26
39
Not Shown
July, 2002: IBIS 4.0 approved
Sept., 2003: ICM 1.0 approved
Spec Activities
1
Jan
Feb
Mar
Q1’04
IBIS 4.1
Approval
IBIS 4.1
Parser
DesignCon Summit
DATE
PCB East
IBIS 4.2
Proposal
ICM 1.1
Proposal
IBIS 4.0
Cookbook
ICM 1.1
Approval
ICM 1.0
Cookbook
IBIS 4.2
Approval
DAC
Summits
“E-Roadshow”
“E-Roadshow”
“E-Roadshow”
“E-Roadshow”
“E-Roadshow”

## Slide 5: Updated Timeline
13
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Q2’04
Q3’04
Q4’04
Q1’05
26
39
52
13
Apr
May
Jun
Jul
Aug
Sep
Q2’05
Q3’05
26
39
Not Shown
July, 2002: IBIS 4.0 approved
Sept., 2003: ICM 1.0 approved
Spec Activities
1
Jan
Feb
Mar
Q1’04
IBIS 4.1
Approval
IBIS 4.1
Parser
DesignCon Summit
DATE
PCB East
IBIS 4.2
Proposal
ICM 1.1
Proposal
IBIS 4.0
Cookbook
ICM 1.1
Approval
ICM Cookbook
IBIS 4.2
Approval
DAC
Summits
E-Roadshows on hold
IBIS Summit Tokyo
IBIS 4.1 Parser
Development

## Slide 6: Special Thanks…
IBIS Officers & Advisors
  Syed Huq, Vice-Chair & Webmaster
  Randy Wolff, Secretary
  Bob Ross, Postmaster & Parser Contact
  Lance Wang, Librarian
  The Open Forum is deeply appreciative to the people above, who help “make IBIS happen”
and of course to our IBIS members and parser licensees!